## Slide 1: Vojtěch Barta QA role in Agile team

## Slide 2: Vojtěch Barta
E-mail: bartavoj@gmail.com
Twitter: @bartavoj
Web: bartavoj.cz
QA, Testing, Agile
  About 8 years
  Leading QA Team in Vendavo

## Slide 3: What is quality?
Quite a lot of definitions -> Choose or Build your own
Four levels of quality
  Deliver according to requirements
  Deliver according correct requirements
  Deliver value according to correct requirements
  Deliver value according to correct requirements when all stakeholders are satisfied and happy
Quality is Satisfaction of all stakeholders

## Slide 4: My idea how to do it in right way

## Slide 5: Do I really do it this way?
Of course not!
It is a vision, target, something I aim for…
You need to know where you would like to be to go in correct direction
Each project has own challenges
It is about people!!!

## Slide 6: Before Project

## Slide 7: Before project
Our projects are based on SOW which defines a lot of things
Problems starts here
  Our customers have different knowledge of Agile
  Different experience and expectations
  They do not understand process yet
Lessons learned
  Never ever say Agile is easy for customer. It is not and they need to be prepared
  Make sure all stakeholders understands their responsibilities
  Find out where are you as soon as possible

## Slide 8: SOW
We have good SOW (not perfect) but…
  Nobody cares to much about the most important chapters
    Methodology to be followed
      What does it mean to work in Sprints?
      What is a definition of done?
      What do we expect from customers?
  Everybody cares about Scope
    It is not understood as wish list
Despite SOW is legal document it is hard to push to make to process real later in the project

## Slide 9: Foundation Sprint
Is kind off kick of Sprint(s) before real implementation starts
Very good idea with clear Exit Criteria
  All stakeholders identified and understood
  Process of working agreed (Sprints, responsibilities, etc.)
  High level idea is clear
  Enough User Stories to start next Sprint (ideally for next two sprints to mitigate risk of PO to be bottleneck)
  Test Strategy Prepared, reviewed and agreed

## Slide 10: Foundation Sprint - BUT
We are not strict on Exit Criteria
  All stakeholders identified and understood
    Testing team on Customer team – what are you talking about?
  Process of working agreed (Sprints, responsibilities, etc.)
    That is not how we understood SOW – we do not like that
  High level idea is clear
  Enough User Stories to start next Sprint
    Even most important User Stories are vague, not clear, missing Acceptance Criteria, etc.
  Test Strategy Prepared, reviewed and agreed
    Testing is your stuff…

## Slide 11: QA Work in Foundation Sprint
Process
  Help with negotiation
Requirements
  Agree on the way how requirements should be captured to provide
    Enough information for Devs to Develop and Test
    For Testers to Test
    For PO to Accept
    For Customer to Accept
Test strategy
  What we should do and why?
  Who is responsible for what?
  Preventing vs. Finding bugs

## Slide 12: Sprint work

## Slide 13: Sprint work – Small waterfalls
Sprint as Small waterfall
There is no Test Phase in Agile!!!

## Slide 14: Sprint work – ensuring business understanding
Grooming
  Regular whole team activity
  Go trough new / changed User Stories
  PO -> Team = business understanding sharing
  Team -> PO = quick feedback
  Achieve team agreement about requirements

## Slide 15: Sprint work – ensuring business understanding - BUT
Grooming
  Regular whole team activity
    It is not regular
  Go trough new / changed User Stories
    There are not enough User Stories defined
  PO -> Team = business understanding sharing
    Devs do not not care
  Team -> PO = quick feedback
    Voiceless (sleeping) team

## Slide 16: Sprint work – ensuring business understanding
Sizing
  When we are satisfied based on grooming
  Set a size as relative measure
  Achieve team agreement about complexity

## Slide 17: Sprint work – ensuring business understanding - BUT
Sizing
  When we are satisfied based on grooming
  Set a size as relative measure
    What is the middle size
    Manager: I need to know it in hours
  Achieve team agreement about complexity

## Slide 18: Sprint work – planning as personal commitment
Planning
  Break down US to Tasks
  Each task is estimated by the one who will do it
  At least one Dev and one QA task
  Agree who will test what (Dev vs. QA)

## Slide 19: Sprint work – planning as personal commitment - BUT
Planning
  Break down US to Tasks
  Each task is estimated by the one who will do it
    Estimates are low
    Estimates are guess with buffer
    Somebody else provides estimates
  At least one Dev and one QA task
  Agree who will test what (Dev vs. QA)
    Why should Devs test?

## Slide 20: Sprint Progress – QA Touch Points – Before
Before development of Critical US starts
QA + Dev
  Do we have same expectations?
QA  Dev
  This is how I will test it…
  This is what I do expect from you to test…
  What help do you need?

## Slide 21: Sprint Progress – QA Touch Points – During
Support Devs
  This is the highest priority for QAs
  Sometimes QA = Questions and answers
    QA should be capable to answer the most of the questions
    There is very close cooperation between QA and Dev on each task = know your developers
    Product Owner is usually busy with preparation of next sprint
  We do pair programming Dev + QA sometimes
    Senior QAs need to be able to understand code properly

## Slide 22: Sprint Progress – QA Touch Points – During
Test Case preparation
  Test Cases should have right level of details
    Steps are optional
    Supporting materials (excels, diagrams, mind maps)
  Are
    Identification of test flows and effective way how to test them
    Measure
  Are not
    Prove of testing
    Training materials
  Sometimes done even in advance in cooperation with Product Owner

## Slide 23: Sprint Progress – QA Touch Points – During
Automation
  There is no Agile success without Automation
  Not necessarily QA task
  Really dependent on project, architecture, etc.

## Slide 24: Sprint Progress – QA Touch Points – After
Handover to QA
  When development is finished (or more often)
  Dev  QA
    This is how I implemented it = Demo
    This is how I tested it
  QA  Dev
    Direct feedback
    Avoiding ping pong
    Reduce time of testing
Testing
  Yes we test

## Slide 25: Sprint Progress – Internal Demo
Good practice to have weekly Demo
QAs are a good candidates to do it
Present to the team what was done
  Devs to comment on others work
  QAs to get bigger picture
  Product Owner to validate

## Slide 26: Demo to customer
There have to be demo to customer be the end of each Sprint
Actively seek for feedback
  Get acceptance if possible

## Slide 27: Supporting customers
Help them with regular testing
  Most of the US cannot be accepted on Demo
  Further Customer testing is required for Acceptance
    Customer are not test experts
    In our case they do not know our product
    Teach them, but do not do it instead of them
During UAT
  Be onsite and help to solve problems quickly

## Slide 28: Reporting
What is the reason for reports
  To inform about something
  Target for different audience
  Do not do reports which nobody needs
  Make them easy